Phase 1 · Discovery — Collect user feedback

Set up a feedback collection system. Users submit feedback via a Google Form. Responses flow into a Google Sheet automatically. Goal: never manually copy-paste data.

Google Forms (free)Google Sheets (free)Zapier / Make (free tier)Activepieces (free)

1.1

Create a Google Form for feedback collection

Go to forms.google.com → New form. Add these fields: "Your name (optional)", "Product feature you're giving feedback on" (dropdown), "What problem did you face?" (paragraph), "How severe is this?" (1–5 scale), "Any suggestions?" (paragraph). Set responses to auto-save to a linked Google Sheet.

Action: Click "Responses" tab in your form → click the green Sheets icon → "Create a new spreadsheet." Name it "AIPMP_FeedbackDB".

1.2

Use Claude to generate your form questions

You don't need to write the questions from scratch. Open Claude (this chat) and paste the prompt below. Claude will generate complete, user-friendly questions tailored for a product feedback form.

CopyI am a Product Manager building an AI feedback analyzer. Write me 6 Google Form questions that collect user feedback for a SaaS product. Include a mix of rating scales, dropdowns, and paragraph fields. Focus on bug reports, feature requests, and UX issues.

Expected output: 6 ready-to-paste form questions with field types, option lists, and example answers. Copy directly into Google Forms.

1.3

Connect your form to Activepieces for real-time alerts

When a new form response comes in, you want an instant Slack/email notification so you can review it. Activepieces handles this with a free, visual drag-and-drop flow. Go to cloud.activepieces.com → New flow → Trigger: "Google Sheets: New row" → Action: "Gmail: Send email" or "Slack: Send message." Authenticate both apps and map the row fields to your message body.

Alternative: If you prefer Zapier, use Zap: "Google Sheets — New Spreadsheet Row" → "Slack — Send Channel Message." Free tier allows this.

1.4

Use Gemini to review your Google Sheet live

Gemini (gemini.google.com, free) integrates directly with Google Workspace. Open your "AIPMP_FeedbackDB" sheet → Click "Ask Gemini" in the sidebar → Ask: "Summarize the top 3 themes from column C (problem descriptions)." Gemini reads the sheet live without exporting.

Result of Phase 1: Every new form submission appears in your Google Sheet AND you get an instant notification. Zero manual work.